* **Team meeting minutes - 23rd of June, 2022**

Replace the existing diagram with one that includes the registration and login procedures. Andrijana will go to work.

Include a flowchart outlining the procedures for logging in and registering with different actors and systems. Ags plans to address it.

Include a class diagram showing the categorizations and qualities that are evident. Sherelle will work on it, however it would benefit from everyone's feedback to make sure the right classes and properties are included.

We will keep working on the precise methods we may address different OWASP vulnerabilities while always keeping in mind our strategy to avoid including general advice. Although Andrijana will check at it this week, everyone else should pitch in where they can.

Kevin will work on the assumptions and system needs.

* **Team meeting - 5th of July, 2022**

The design document's functionality was decided to be dropped, and the present application was restricted such that users could only register, log in, report data breaches, and see those they had previously reported. We have decided that all further functionality is not required to show that we understand safe web apps and may be challenging to complete given the time limits we have.

decided that it is not required for everyone to work on the same job, such as the creation of code, after discussing the best approach to allocate the duties. In light of this, Kate offered to work on the code, and I will handle testing, documentation, running any linters, and code revisions. Sherelle and Andrijana will take over the documentation of the README file as well as the documentation of the variations between our first design concept and the finished application.

* **Team meeting - the 17th of July 2022**

Kate and I trying to Complete the rest of the code, as everyone agreed to use the code that i worked locally by uploading it to the GitHub and do any required changes. also Andrijana should submit the final Document in behave of the team.